## Slide 1
FINAL PROJECT REPORT
AI-Assisted Marine Risk Intelligence
& Community Reporting Platform
A geospatial marine intelligence system fusing satellite sea-surface temperature data, community-reported coastal incidents, and simulation tools to identify at-risk marine zones and support early response.
Prepared by
Suhana Singh
Data Cleaner & Sorter | Roll No. 25SCS1003000744
Project Duration: 15 Working Days

## Slide 2
Executive Summary
The project team designed and built an AI-assisted marine risk intelligence and community reporting platform over a fifteen-working-day period. The system fuses satellite-derived Sea Surface Temperature (SST) data, historical ocean chemistry parameters, community-reported coastal incidents, and simulation tools to identify at-risk marine zones and support early environmental response.
The concept began as a low-cost sensor-based water quality monitoring idea, and was broadened on Day 1 into a full geospatial marine intelligence platform. As physical sensor hardware was not available during the project, the team delivered a complete software- and satellite-data-driven system, documenting the sensor extension as a future-phase recommendation.
15
Working days
8
Focused workstreams
4
Satellite data sources
>90%
Target AI prediction accuracy
01 · Executive Summary
Suhana Singh · 25SCS1003000744

## Slide 3
Project Objectives
What the platform is designed to do
1
Ingest satellite sea surface temperature (SST) data from trusted sources — NOAA, OISST, NCEI, OceanSODA.
2
Compute SST anomalies against a 1991–2020 climatology baseline to detect abnormal warming events.
3
Display GIS layers for SST, anomalies, and marine risk zones.
4
Allow users to simulate the spread or impact of a heatwave event.
5
Allow community reporting of pollution or harmed coastal areas, verified against risk zones.
6
Summarize marine-health impact through an interactive, deployed dashboard for NGOs and coastal authorities.
02 · Project Objectives
Suhana Singh · 25SCS1003000744

## Slide 4
My Role on the Project
Suhana Singh
Data Cleaner & Sorter
Roll No.
25SCS1003000744
Working alongside Navneet Kumar, who led the core data-processing pipeline.
Key Responsibilities
Research support — marine heatwaves, ocean warming, coral bleaching literature
Data collection assistance across NOAA, OISST, NCEI, and OceanSODA sources
Data cleaning & quality checks — missing values, duplicates, coordinate validation
Data analysis support — spot-checking SST anomaly results against reference values
03 · My Role
Suhana Singh · 25SCS1003000744

## Slide 5
System Architecture & Technology Stack
Data Processing
Python (Pandas, NumPy, Xarray), NetCDF, CSV
Geospatial Analysis
QGIS (EPSG:4326 / WGS 84), IDW interpolation, PostGIS
Database
PostgreSQL, pgAdmin, PostGIS, Prisma ORM (deployed)
Backend
Node.js, Python-to-PostgreSQL automation pipeline, REST API (deployed)
Frontend / Dashboard
Streamlit / dashboard components, Plotly Express, responsive design
Data Sources
NOAA, OISST, NCEI, OceanSODA
04 · System Architecture
Suhana Singh · 25SCS1003000744

## Slide 6
Algorithm Design Overview
The algorithm collects SST data and community reports, validates inputs, computes anomalies, classifies risk, verifies reports, generates alerts, runs simulations, and updates the dashboard.
1
Collect SST, reports & simulation inputs
→
2
Validate & compute SST anomaly
→
3
Classify zone risk score
→
4
Verify community reports
→
5
Generate alerts & run simulation
Algorithm Properties
Correctness · Efficiency · Scalability · Simplicity · Maintainability · Robustness
The algorithm is finite (bounded by input size) and effective (every step is a basic, executable operation).
05 · Algorithm Design
Suhana Singh · 25SCS1003000744

## Slide 7
My Progress Log — Days 1 to 5
Research, source familiarization, and foundational data cleaning
Day 1
Read introductory material on marine heatwaves, ocean warming, and coral bleaching; discussed the fifteen-day plan with the team.
Day 2
Was introduced to the NOAA, OISST, NCEI, and OceanSODA data sources; helped verify the correct time period and region had been downloaded.
Day 3
Learned why a fixed 1991–2020 baseline is used; sat with the SST anomaly calculation and helped spot-check early results.
Day 4
Began supporting data cleaning — checking for missing values and duplicate rows, and flagging out-of-range coordinates for review.
Day 5
Checked latitude/longitude consistency across files and helped standardize column names, keeping a record of what was removed.
06 · Day-wise Progress Log
Suhana Singh · 25SCS1003000744

## Slide 8
My Progress Log — Days 6 to 10
Careful quality checks and dataset consolidation
Day 6
Learned that coastal and ice-covered areas need extra care during cleaning; helped re-check flagged rows for genuine readings vs. errors.
Day 7
Reviewed the cleaned dataset with the team and compared row counts and value ranges before/after cleaning.
Day 8
Was introduced to positive vs negative SST anomalies; helped identify regions where anomaly values stood out.
Day 9
Assisted in organizing the cleaned data into a consistent format; double-checked column names and units across files.
Day 10
Reviewed the first ten days of work with the team and helped prepare for the integration phase.
07 · Day-wise Progress Log
Suhana Singh · 25SCS1003000744

## Slide 9
My Progress Log — Days 11 to 15
Verification, testing support, and final review
Day 11
Helped re-verify final dataset consistency after data was imported into the live database, checking a sample against original files.
Day 12
Assisted in preparing sample data subsets for dashboard demo scenarios, ensuring a mix of low, moderate, and high anomaly regions.
Day 13
Supported data-related test cases during the team's testing phase, helping confirm correct handling of missing/duplicate records.
Day 14
Helped review the data displayed on the deployed dashboard for accuracy against the cleaned source files.
Day 15
Took part in the final review meeting and helped compile the data-cleaning learnings and outcomes for the final report.
08 · Day-wise Progress Log
Suhana Singh · 25SCS1003000744

## Slide 10
Challenges & Solutions
From my work on data cleaning and quality assurance
CHALLENGE
Distinguishing genuine errors from valid but uncommon ocean readings, particularly near coastlines.
SOLUTION
Checked flagged rows carefully with the team rather than removing data unilaterally, and asked questions whenever a result didn't immediately make sense.
KEY CONTRIBUTION
Provided steady, careful support across the entire data-cleaning process and through final verification — the quiet, consistent quality checks that kept the dataset trustworthy from Day 1 through deployment.
09 · Challenges & Solutions
Suhana Singh · 25SCS1003000744

## Slide 11
Testing & Quality Assurance Summary
A dedicated testing module validated the full pipeline — data integrity, AI accuracy, database reliability, dashboard performance, and UX — extended in Days 11–15 to the deployed environment.
Dataset validation — missing values, duplicates, invalid coordinates
Data preprocessing — deduplication, normalization, outlier removal
Unit testing — modules tested independently
Database testing — verified storage & retrieval integrity
AI model testing — accuracy, precision, recall, F1-score
Regression, sanity & smoke testing after deployment
Performance / load & stress testing under large datasets
Alpha, Beta & User Acceptance Testing with NGO users
>90%
Target AI prediction accuracy achieved, with fast response times and stable operation confirmed on large datasets and the live deployment.
10 · Testing & QA
Suhana Singh · 25SCS1003000744

## Slide 12
Final Deliverables
✓
Deployed, interactive dashboard with overview, GIS map, alerts & reporting pages
✓
GIS map with SST, anomaly, and risk-zone layers
✓
SST anomaly visualizer with colour-coded legend and layer toggles
✓
Community reporting module with map-based submission & admin verification
✓
Simulation module for spread/heatwave impact prediction
✓
Deployed backend API and PostgreSQL/PostGIS database
✓
Complete testing module report validating the pipeline end to end
✓
Documented hardware-extension plan (ESP32 + sensors) for a future phase
11 · Final Deliverables
Suhana Singh · 25SCS1003000744

## Slide 13
Conclusion
Over fifteen working days, the team progressed from an initial low-cost sensor concept to a fully scoped and deployed geospatial marine intelligence platform combining satellite SST monitoring, GIS visualization, ocean chemistry analysis, community reporting, and simulation.
As Data Cleaner & Sorter, my work ensured every downstream module — GIS, database, backend, and dashboard — relied on a clean, trustworthy, analysis-ready dataset, built through careful, incremental checks across all fifteen days.
Suhana Singh
Data Cleaner & Sorter | Roll No. 25SCS1003000744